알겠어. 아래는 영문으로, 그리고 네가 요청한 것처럼 이 문서만 보고 7주 MVP를 그대로 실행할 수 있도록 PRD + TRD + ERD + Agile timeline + Agent tasks + 모든 MD 파일 목록/템플릿 + MD dependency 구조까지 전부 포함한 “단일 실행 문서”야

# Quiet Curation MVP — 7-Week Execution Playbook (EN)

Product: Faith-based daily curation (Literature/Quotes × Bible verse) + minimal emotion journal

Principle: Remove cognitive debt. Keep it quiet, short, non-preachy.

Platforms: Next.js PWA (mobile-first; iOS via Add to Home Screen) + Landing (Framer or Next.js)

Backend: Supabase (Postgres + pgvector + Auth + Storage + Edge Functions)

LLM Stack (pipeline-only): RAG + Critic (Batch pipeline). App consumes “approved snapshots” only.

Monetization: Freemium — Free: Today view; Paid: Archive + Themes. No banner ads.

Dev Tooling: Cursor + Codex extension (ChatGPT Plus) for implementation acceleration

## 0) Executive Summary (What we’re building)

A minimalist app that takes under 3 minutes per day:

- Shows one daily pairing: a short literary/quote fragment + one Bible verse (no explanations).

- Lets the user select an emotion (plus optional short memo 1–2 sentences).

- Saves and closes with a gentle line.

No streaks, no XP, no guilt loops.
The app’s core differentiation is “quiet presence” + “anti-guilt” + bilingual KO/EN from day 1.

# 1) MASTER BRAIN (Constitution)

## 1.1 Non-Negotiables

- Anti-Guilt: Missing a day is never framed as failure.

- Short Journey: Open → done ≤ 3 minutes (target 90 seconds, but 3 min is realistic).

- Intrinsic > Extrinsic: No gamification (no streaks, XP, badges).

- Quiet Presence: Notifications are gentle invitations; default OFF.

- Global-first: Strict i18n separation; no hardcoded strings.

- RAG-first safety: Bible verses must be retrieved from DB, not hallucinated.

- No preaching: The app never explains or moralizes.

## 1.2 Constraints

- Timeline: 7 weeks to MVP launch

- Milestone: Landing Page open in Week 4

- Monetization: Freemium (Today free; Archive + Themes paid)

- Stack: Next.js (PWA) + Supabase (+ optional Edge Functions) + (Option) Gemini API for pipeline + (Option) Framer landing

- Coding assistant: Cursor + Codex extension (ChatGPT Plus)

# 2) Product Strategy (MVP focus)

## 2.1 MVP = 2 core functions only

### A) Daily Curation

- 1 pairing per day per locale:

  - Literature/quote: 1–2 sentences (max ~2–3 lines)

  - Bible: 1 verse

- No explanation.

- KO/EN available, with locale-based “approved pairing.”

### B) Minimal Emotion Journal

- Primary emotion → optional secondary tags

- Optional memo: 1–2 sentences (or skip)

- Save → Done → exit

## 2.2 What we explicitly do NOT build in MVP

- Community / groups / church features

- Bible study / commentary / sermons

- Gamification loops

- Audio/video generation

- Heavy personalization / recommendation learning

- Modern copyrighted literature excerpts (risk). Start with public domain + curated quote sources.

# 3) Target Users & Positioning

## Primary user

- Christians who want to keep a personal faith rhythm outside church/community, especially when alone.

- “Busy, tired, anxious” modern life segment.

## Secondary

- Christian beginners (must be safe, non-judgmental, low friction).

## Positioning

“The Anti-Guilt Christian App.”
“Quiet daily pairing + gentle emotion check-in in under 3 minutes.”

# 4) MVP User Journey + 7 User Moments

## Core Journey (≤ 3 min)

Open → Today pairing → emotion tag → optional short memo → save → gentle closure → close.

## MVP User Moments (7)

- M1 First Impression: Understand “quiet & anti-guilt” in 5 seconds (store/landing).

- M2 Onboarding: Choose language; notifications default off.

- M3 Today Pairing: Read 2 texts side-by-side, no explanation.

- M4 Emotion Tag: Pick emotion in 2 taps.

- M5 Optional Memo: 1–2 sentences or skip.

- M6 Closure: Short “quiet line” and exit cue.

- M7 Archive Desire → Paywall: Past days feel valuable → archive locked → paywall.

# 5) Information Architecture (Screens)

## App screens

- S0 Splash

- S1 Onboarding (language + optional sign-in)

- S2 Today (pairing card)

- S3 Emotion tagging + optional memo

- S4 Done (quiet closure)

- S5 Archive (locked for free)

- S6 Paywall

- S7 Settings (language, notifications opt-in, account)

## Landing (Framer)

- Hero message (anti-guilt, 3-min routine)

- 3 bullets (quiet pairing / emotion check / bilingual)

- Email capture (waitlist)

- Sample “pairing cards” (6 images)

# 6) Monetization: Short-term & Long-term

## Short-term (MVP)

- Freemium subscription:

  - Free: Today view + Today log

  - Paid: Archive (past pairings/logs) + Themes (visual styles)

- No banner ads (breaks quiet experience).

## Long-term (post-MVP)

- Church/creator partnerships (curated packs)

- Paid “seasonal themes” (Lent, Advent, grief, work/career, resilience)

- Publishing pathway: curated collections (book/ebook)

- Licensed modern literature packs (if legal rights secured)

# 7) Paywall Copy A/B (Archive lock)

A — Quiet value

- “Revisit your past days, quietly.”

B — Support framing

- “Keep this quiet space alive.”

C — Simple feature

- “Unlock Archive: past pairings & logs.”

Avoid: guilt, urgency, streak language.

# 8) Content System (RAG + Critic, Batch-first)

## Why Batch-first

- Lower cost

- More stable UX

- Avoid hallucinations

- App remains functional even if pipeline fails

## Pipeline

- Select candidate quote (public domain / proverb / aphorism pool)

- Compute embedding (multilingual)

- Vector search verses (pgvector) Top-K

- Critic model scores for: preachiness / forced match / guilt / safety

- Store approved pairing per date + locale

- App reads “today’s approved pairing.”

Fallback: if no pairing exists today, show a safe fallback pairing set.

# 9) 30-Day Theme Calendar (Operational Asset)

(Use for initial content scheduling; one emotion per day)

Day 1 Calm; Day 2 Anxiety; Day 3 Fatigue; Day 4 Loneliness; Day 5 Gratitude;
Day 6 Anger; Day 7 Regret; Day 8 Hope; Day 9 Emptiness; Day 10 Stability;
Day 11 Sadness; Day 12 Courage; Day 13 Confusion; Day 14 Comfort; Day 15 Patience;
Day 16 Joy; Day 17 Guilt; Day 18 Trust; Day 19 Despair; Day 20 Recovery;
Day 21 Belonging; Day 22 Acceptance; Day 23 Gratitude(2); Day 24 Freedom;
Day 25 Waiting; Day 26 Neutral; Day 27 Resolve; Day 28 Weakness; Day 29 Peace; Day 30 Hope(2).

# 10) Emotion Tags (KO/EN mapping)

## Primary emotion set (10 recommended)

- Calm, Anxiety, Fatigue, Loneliness, Sadness, Anger, Gratitude, Hope, Guilt, Peace

## Mapping rules

- Primary emotions map 1:1 KO/EN

- Secondary tags optional; keep selection small (0–3)

# 11) PRD (Product Requirements Document)

## 11.1 Problem

Personal faith practices often fade outside church/community. Many faith apps require too much time or heavy gamification, increasing cognitive debt and lowering retention for quiet users.

## 11.2 Goals

- Deliver a daily faith-adjacent moment that feels safe and non-demanding

- Make the daily journey < 3 minutes

- Achieve early monetization via Archive + Themes

## 11.3 Key Features (MVP)

- Today pairing (literature/quote + Bible verse)

- Emotion tagging + optional short memo

- Archive locked (free) and unlocked (paid)

- Locale switching (KO/EN)

- Landing page with waitlist

## 11.4 Non-functional Requirements

- i18n enforced (no hard-coded UI text)

- Stability: crash-free sessions ≥ 99% (target)

- Privacy: minimal data collection

- Safety: no hallucinated Bible verses; no preachy output

## 11.5 Success Metrics

- Emotion log completion ≥ 70%

- Paywall view→subscribe conversion 1% → 3% improvement target

- Retention: D1/D7 tracked (trend > absolute early)

- Crash-free sessions ≥ 99%

# 12) TRD (Technical Requirements Document)

좋아. 그럼 TRD는 **“v1 = Next.js Web + PWA (iOS는 Add to Home Screen)”**로 확정해서 적으면 돼. 아래는 네가 원한 포맷(12.1~12.3) 그대로, 옵션 3 반영한 **업데이트 버전(영문)**이야.

## 12.1 Architecture

- Client (v1): Next.js Web App + PWA

  - iOS support via Add to Home Screen (no App Store requirement for MVP)

- Backend: Supabase (Postgres + Auth + optional Storage)

- Curation pipeline: Python batch / scheduled job (daily)

- LLM provider (pipeline-only): (Option) Gemini API (generation & critic)

  - Client never calls LLM directly in v1

- Landing: (Option) Framer or a simple Next.js landing page + email capture

## 12.2 Key Decisions

- Approved-only consumption: The app consumes approved pairings; no real-time generation on the client.

- MVP UX flow locked (Option B): Home (preview) → Tap → Detail (immersive reading) → Save → Saved

- Scope locked: 5 screens (Login / Home / Detail / Saved / Settings)

- Auth for v1: email-based sign-in (link/code); expiration is treated as security, not a retention mechanic.

- Environment split: Supabase projects split into dev / prod

- CI/CD: GitHub Actions (build + lint/typecheck + deploy)

- Observability: (Recommended) Sentry (errors) + minimal analytics events

- Design source of truth: docs/design/ + exported PNG wireframes

## 12.3 Modules

### App Modules (Next.js + PWA)

- Routing

  - Next.js routing (app/ or pages/ based on repo structure)

- PWA

  - Web manifest + service worker (basic offline shell; content caching optional)

  - Install prompt guidance (Add to Home Screen UX copy)

- Auth

  - Email sign-in + auth callback handling

- Views

  - Today/Home view (preview cards)

  - Content Detail view (reading-first)

  - Saved/Bookmarks

  - Settings (minimal: account + sign out + version)

- State

  - Bookmark/save state (local-first → sync with Supabase)

### Backend Modules (Supabase)

- RLS policies

  - User-scoped access for bookmarks/saved items

- Tables + indexes

  - pairings (approved daily content)

  - bookmarks (per-user saved items)

  - (Option) normalized content tables if needed later

- Functions (optional)

  - Daily pairing fetch helper (only if client query needs abstraction)

### Pipeline Modules (Curation)

- Candidate quote selection

- (Optional) Embeddings + retrieval (pgvector) for verse matching

- Critic scoring and filtering

- Human approval gate (recommended)

- Storage of approved pairings into Supabase

# 13) ERD + Data Schema (Supabase/Postgres)

## 13.1 Entities

- verses (per locale, embedded)

- pairings (per date + locale)

- emotion_events (per user + date)

- subscriptions (optional minimal mirror, or purely RevenueCat)

## 13.2 ERD (text)

- verses 1 → many pairings (pairings reference verse_id)

- users 1 → many emotion_events

- pairings optional link to emotion_events (to tie log to daily pairing)

## 13.3 Tables (recommended)

### verses

- id (uuid, pk)

- locale (text: “ko”/“en”)

- translation (text)

- book (text), chapter (int), verse (int)

- verse_text (text)

- embedding (vector)
Indexes:

- unique (locale, translation, book, chapter, verse)

- vector index on embedding (ivfflat/hnsw)

### pairings

- id (uuid, pk)

- pairing_date (date)

- locale (text)

- literature_text (text)

- literature_source (text: author/work/year/PD flag)

- verse_id (uuid fk → verses.id)

- quality_score (float)

- theme_tags (text[])
Constraints:

- unique (pairing_date, locale)

### emotion_events

- id (uuid, pk)

- user_id (uuid fk)

- event_date (date)

- locale (text)

- emotion_primary (text)

- emotion_secondary (text[])

- memo_short (text, length limit e.g., 160–240 chars)

- pairing_id (uuid fk, optional)

- created_at (timestamptz)
RLS:

- user can read/write only own rows

### subscriptions (optional)

- id, user_id, provider, status, expires_at

# 14) DevOps + MLOps (Minimum viable ops)

## 14.1 DevOps lane (App stability)

- install → lint/typecheck → unit tests

- build Next.js

- deploy to hosting (recommended: Vercel; alternative: Netlify)
 Database: Supabase migrations applied via CI (dev/prod separation kept)
 Environments: dev/prod Supabase projects separation (already decided)
 Rollback:

- revert deployment (hosting rollback)

- content fallback to “safe pairing set” (no blank day)

## 14.2 MLOps lane (Content quality)

- Prompt versioning

- Model registry (what model used when)

- Critic + guardrails enforced

- Human spot check 5%

- Daily snapshots stored (pairings per day)

# 15) Agile Timeline (7 weeks)

## Week 1 — Foundation

- Freeze principles & scope

- App skeleton flow complete

- Repo + /docs + agent communication set

## Week 2 — Data & RAG MVP

- DB schema + verses embeddings

- Pairings show in Today view

- Emotion logs save

## Week 3 — Quality Sprint

- Critic scoring + non-preachy enforcement

- UX to < 3 min

- Typography & microcopy freeze

## Week 4 — Landing Open + Beta

- Framer landing open + email capture

- Internal beta builds

## Week 5 — Feature Complete + Freeze

- Archive locked + paywall complete

- Feature freeze

## Week 6 — Polish & QA

- Cross-device QA (iOS Safari / Android Chrome)

- PWA install flow QA (Add to Home Screen guidance)

- Crash/error cleanup + perf pass

## Week 7 — Launch

- Deploy production (PWA)

- Landing + waitlist live

- 48h monitoring + hotfix window

- Capture early feedback + update Week 8 backlog (post-MVP)

# 16) Agents (Roles) + Tasks (Week-by-week)

## MASTER (Founder)

- Own scope, gate, and “stop doing” decisions

- Daily checks (quality + risk)

- Weekly Brief creation (Wxx_BRIEF.md)

Week focus:

- W1 freeze constitution/PRD

- W2 approve schema & curation approach

- W3 enforce guardrails

- W4 landing + beta go/no-go

- W5 freeze features

- W6 RC approval

- W7 launch approvals & monitoring decisions

## DEV Agent (Next.js PWA + Supabase + CI/CD)

- Implement 5 screens (Login / Home / Detail / Saved / Settings), DB/RLS, and deploy pipeline.

- Keep UI reading-first (no unnecessary taps in Detail; just read + Save).

Week focus:

- W1: Next.js scaffold + routing + Supabase auth minimal + docs sync

- W2: schema + pairing fetch + save/bookmark write/read

- W3: caching/perf + “< 3 min” UX polish + microcopy integration

- W4: beta deploys (staging/prod) + settings final

- W5: archive lock + paywall placeholder (if not shipping payments, keep “locked state” only)

- W6: stability + cross-device QA + PWA install UX

- W7: production launch + hotfix

## OPS Agent (Content + MLOps)

- Build quote pool + verse DB + embeddings

- Run pairing pipeline with Critic

- Maintain emotion mapping consistency KO/EN

Week focus:

- W1 emotion map + PD author pool + bible translation decision

- W2 verse embeddings + pairings 50

- W3 critic refinement + pairings 150+

- W4 fallback sets + date snapshot policy

- W5 pairings 300+ + quality log

- W6 final audits

- W7 launch content stability

## DESIGN Agent (UI/UX + Landing visuals)

- Quiet interface, typography KO/EN, microcopy

- Paywall UI design consistent with quiet ethos

Week focus:

- W1 wireframes + design system v0

- W2 emotion tag UI finalize

- W3 microcopy freeze + cards

- W4 landing final

- W5 paywall A/B copy packaging

- W6 store assets

- W7 launch visuals

## MKT Agent (Pre-launch + Waitlist)

- Landing copy, waitlist, community seeding

- Non-celebrity marketing: “anti-guilt” angle + shareable cards

Week focus:

- W1 channel plan + message pillars

- W2 landing build prep

- W3 share cards

- W4 landing open + initial distribution

- W5 beta recruitment + email comms

- W6 launch plan

- W7 launch push + feedback loop

# 17) /docs MD File Pack (All required) + Templates

## 17.0 MD Files Structure

quiet-curation-mvp/ └── docs/ ├── README.md ├── playbook-7weeks.md ├── roadmap.md ├── changelog.md ├── decision-log.md ├── trd.md ├── product/ │ ├── prd.md │ ├── mvp-definition.md │ ├── user-stories.md │ ├── acceptance-criteria.md │ └── content-constraints.md ├── design/ │ ├── scope.md │ ├── user-flow.md │ ├── principles.md │ ├── typography.md │ ├── components.md │ └── wireframes/ │ ├── 01_login.png │ ├── 02_home.png │ ├── 03_detail.png │ ├── 04_saved.png │ └── 05_settings.png ├── engineering/ │ ├── architecture.md │ ├── routing.md │ ├── state-management.md │ ├── data-model.md │ ├── api-contracts.md │ ├── error-handling.md │ ├── logging.md │ └── performance.md ├── supabase/ │ ├── env-vars.md │ ├── schema.md │ ├── rls-policies.md │ ├── auth.md │ ├── storage.md │ └── seed-data.md ├── testing/ │ ├── test-plan.md │ ├── smoke-tests.md │ └── qa-checklist.md ├── ops/ │ ├── local-dev.md │ ├── deploy.md │ ├── monitoring.md │ └── runbook.md └── releases/ ├── v0.1.md ├── v0.2.md ├── v1.0.md └── release-checklist.md

## 17.1 Dependency Structure (simplified)

docs/00_MASTER_BRAIN.md ↓ docs/01_PRD_MVP.md ↓ docs/02_DEVOPS_PLAYBOOK.md docs/03_MLOPS_PLAYBOOK.md docs/04_DESIGN_SYSTEM.md ↓ ↓ docs/06_ARCHITECTURE.md docs/05_QUALITY_GUARDRAILS.md ↓ docs/weekly/Wxx_BRIEF.md ↓ docs/handoff/*.md

## 17.2 /docs tree (required)

/docs 00_MASTER_BRAIN.md 01_PRD_MVP.md 02_DEVOPS_PLAYBOOK.md 03_MLOPS_PLAYBOOK.md 04_DESIGN_SYSTEM.md 05_QUALITY_GUARDRAILS.md 06_ARCHITECTURE.md 07_ERD_DATA_SCHEMA.md 08_PROMPTS_LIBRARY.md 09_QA_RELEASE_CHECKLIST.md /agents DEV_AGENT.md OPS_AGENT.md DESIGN_AGENT.md MKT_AGENT.md /weekly W01_BRIEF.md W02_BRIEF.md W03_BRIEF.md W04_BRIEF.md W05_BRIEF.md W06_BRIEF.md W07_BRIEF.md /handoff OPS_TO_DEV.md DESIGN_TO_DEV.md QA_TO_MASTER.md OPS_TO_MASTER.md DEV_TO_MASTER.md

## 17.3 Weekly Brief Template (MASTER-only)

# Week XX Brief ## Top 3 Outcomes 1) 2) 3) ## Explicitly Not Doing (Scope guard) - - ## Gate Criteria (Friday) - - ## Agent Focus - DEV: - OPS: - DESIGN: - MKT: ## Risks & Decisions Needed -

## 17.4 Handoff Template (Agent-to-Agent via MD)

# HANDOFF: {FROM}_TO_{TO} ## Context - Reference: docs/weekly/Wxx_BRIEF.md ## What Changed / Deliverable - ## What The Next Agent Must Do (What, not How) - ## Test / Acceptance -

# 18) Prompts Library (Operational)

## 18.1 Curator System Prompt

You are a quiet curator. Never explain, preach, or summarize. Place two texts side by side and leave. Tone: restrained, minimal, human. No advice. No conclusion.

## 18.2 Daily Pairing Generation Prompt (KO/EN)

Emotion: {emotion} Theme: {theme} Select: 1) One short literary/public-domain quote or proverb (1-2 sentences). 2) One Bible verse (exactly 1 verse, must be retrieved from DB). Rules: - No sermons, commands, moral instruction. - Avoid guilt-inducing language. - Do not connect them explicitly. - Output both Korean and English. - Provide source metadata. Format: [KR] Literature: Source: Bible: Reference: [EN] Literature: Source: Bible: Reference:

## 18.3 Critic Prompt (Score + Reject)

Evaluate the pairing. Reject if: - Either text explains the other - Tone is instructional, corrective, preachy - Guilt-inducing language appears - Bible reference is incorrect or fabricated Return: score 0-1 decision APPROVE/REJECT one-sentence reason

# 19) Acceptance Criteria (Core)

Curation

- Always exactly 1 verse from DB

- No commentary, no “lesson”

- KO/EN available

Emotion log

- Primary emotion required

- Memo optional, short

- Save completes in 2 taps after selection

Archive

- Free shows locked

- Paid unlocks past days

Experience

- Daily flow ≤ 3 minutes

- Default no pressure, no streaks

# 20) MASTER Operating Rhythm (How you run the project)

## Daily (20–30 min)

- Sample 3 pairings → check guardrails

- Check crash/DB errors/pairings missing

- Decide “today we do NOT do X”

## Weekly (60–90 min)

- Write Wxx_BRIEF.md

- Define Gate criteria

- Approve/Reject agent outputs via PR/handoff

# 21) “Week 1 Setup” — Required Tooling for MD-based Agent Collaboration

Keep it simple: GitHub is enough.

- 1 repo with /docs

- Issues + PR for every deliverable

- GitHub Projects (Kanban): Backlog → This Week → In Progress → Review → Approved → Done

- No Slack debates; only notifications optional

- Primary IDE: Cursor + Codex extension (ChatGPT Plus) for coding and refactors.

## If you want, I can also produce:

- The complete content of each MD file (filled, not templates) in the exact tree above, ready to paste into your repo.

- A “Day-by-day calendar schedule” for Week 1–7 with time blocks.

Tell me which one you want first: (A) full MD pack contents or (B) day-by-day schedule.